*Date to be completed* Task

*X 29th September:* Write Initial Project Overview and Project Plan.

*X 13th October:* Research similar attempts at mixed-reality object manipulation.

Research required software and decide on preferred way to proceed.

*X 20th October:* Start with a HoloLens, get a basic app running.

*X 3rd November:* Report back on findings, writing Interim Report.

*(Evidence of attending meetings, aims and objectives, having a plan of work, how I am going evaluate.)*

*~~~~~~~~~~~~~~~~~~Below subject to change based on progress~~~~~~~~~~~~~~~~~~*

*17th November:* Get running with Vuforia in Unity.

Attempt to capture simple objects.

*1st December:* Explore manipulation of objects.

*~~~~~~~~~~~~~~~~~~~~~~~~Below to be done next year~~~~~~~~~~~~~~~~~~~~~~~~*

Explore and evaluate the extent to which the objects can be manipulated in real-time.

Document and report findings, writing dissertation.

Design and create poster.