*Date to be completed* Task

*16th February:* Write detailed plan, begin with Unity implementation.

*2nd March:* Simple object capture.

Begin writing dissertation (lit review, gathering references).

*~~~~~~~~~~~~~~~~~~Below subject to change based on progress~~~~~~~~~~~~~~~~~~*

*16th March:* Explore and evaluate the extent to which the objects can be manipulated in real-time.

*30th March:* Document and report findings, writing dissertation.

*11th April:* Finishing dissertation. Design and create a poster.

Final due date 11th April